WMA DATA PRODUCT REGISTRATION

Wizard v2 — Implementation Task Plan

Project: Data Product Registration — 10-Step Wizard Rebuild

Team: WMA Data Platform Engineering

Date: March 11, 2026

Status: Ready for Development

Total Tasks: 8 Tasks · 53 Sub-tasks · 94 Test Cases

CONFIDENTIAL — UBS Internal Use Only

# Executive Summary

This document provides the complete implementation plan for rebuilding the WMA Data Product Registration wizard from its current 8-step form into the new 10-step architecture defined in the v2 design specification. Each task is broken into atomic sub-tasks with exact file paths, UI specifications, API contracts, mock data shapes, and comprehensive test cases.

Key Architecture Changes (Current → v2) • 8 steps → 10 steps (Datasets/Ports is new, Compliance/AI split, KDE & Lineage are read-only GETs) • All PATCH payloads now include a “section” field for backend routing • Step 1 fields completely redesigned (Source App search, AD Group search, Allowed Platforms, Tags) • Step 2 is a complex dataset + port builder (entirely new UI pattern) • Step navigation UNFROZEN — users can freely jump between steps • API types, mock handlers, and Zustand store all rebuilt from scratch • New response schema: lifecycle_status replaces status, dataproduct_id added

## Task Overview Map

| Task | Name | Steps Covered | Complexity | Est. Days |
| --- | --- | --- | --- | --- |
| T1 | Foundation — Types, Store, Sidebar, Navigation | All 10 | High | 3 |
| T2 | Step 1 — Product Identity | Step 1 | High | 3 |
| T3 | Step 2 — Datasets & Ports Builder | Step 2 | Very High | 5 |
| T4 | Step 3 — Entitlements | Step 3 | Medium | 2 |
| T5 | Steps 4 & 7 — Read-only GETs (KDE + Lineage) | Steps 4, 7 | Medium | 2 |
| T6 | Steps 5, 6, 8, 9 — PATCH Form Steps | Steps 5, 6, 8, 9 | Medium | 3 |
| T7 | Step 10 — Submit & Attestation | Step 10 | Medium | 2 |
| T8 | Validation, Polish & E2E Tests | All 10 | High | 3 |

Total Estimated Duration: 23 dev-days (parallelizable to ~12 days with 2-3 devs)

## Global Rules for All Tasks

Theme: UBS brand. Primary: #E60028 (red). Text: #111111 (black), #374151 (dark gray), #6B7280 (medium gray), #9CA3AF (light gray). Borders: #E8E8EC, #E5E7EB. Success: #22C55E green. Warning: #F59E0B amber. Info: #0284C7 blue. Background: #F9FAFB light, #FFFFFF white. All fonts 13px body, 11px secondary. Border radius: rounded-xl for cards, rounded-lg for inputs.

Step Navigation: UNFROZEN. Users can click ANY step in the sidebar at ANY time. No gating. Steps with unsaved changes show a dot indicator. Previously completed steps show green check.

Save Behavior: Each step saves independently via its own API call. “Save & Continue” validates current step, calls API, advances to next step on success. “Back” navigates without saving. Ctrl+Enter keyboard shortcut triggers save.

Error Handling: All API errors surface via Sonner toast. 409 = duplicate name. 412 = ETag mismatch. 422 = validation. Network errors = connection toast. Never advance step on error.

Mock Mode: All development uses VITE_USE_MOCKS=true. MSW intercepts all endpoints. Mock handlers must return realistic response shapes matching the v2 OpenAPI spec. Every new endpoint needs a mock handler BEFORE the UI is wired up.

TASK 1 — FOUNDATION: Types, Store, Sidebar, Mock Infrastructure

Goal Rebuild the entire application skeleton for 10 steps. Update all TypeScript types to match the v2 OpenAPI spec. Restructure the Zustand store. Update sidebar to 10 steps with unfrozen navigation. Update mock handlers. After this task: app compiles, sidebar shows 10 steps, all steps render placeholder content, mocks return v2 shapes.

## T1.1 — Update TypeScript Types (src/api/types.ts)

Replace the entire file. Every type must match the v2 OpenAPI response schemas exactly.

### New Types to Define

| Type Name | Key Fields | Used By |
| --- | --- | --- |
| DataProduct | resource_id, resource_iri, dataproduct_id, title, description, lifecycle_status (build¦deploy¦consume¦retire), product_type (source_aligned¦derived¦consumer_aligned), purpose, domain, business_division, owner_email, source_application_id, source_application_name, sub_domain, maintainers_group, allowed_platforms, tags, created_at, updated_at | All steps |
| DataProductCreatePayload | title (required), description?, product_type?, purpose?, domain?, business_division?, source_application_id?, source_application_name?, sub_domain?, owner_email?, owner_gpn?, maintainers_group?, allowed_platforms?, tags? | Step 1 POST |
| DataProductUpdatePayload | section (required enum), + section-specific fields spread at root level | Steps 2-10 PATCH |
| DatasetConfig | display_name, name, confidentiality_classification, cid_category, description, related_model_id?, ports[] | Step 2 |
| PortConfig | direction (input¦output), platform_type (adls¦databricks¦postgres¦sqlserver¦db2¦denodo), auth_types[], protocol, physical_schema?, platform_fields{} | Step 2 |
| PlatformFieldsADLS | storage_account, container_name, format (csv¦delta¦parquet¦json), jurisdiction | Step 2 port |
| PlatformFieldsDatabricks | server_hostname, database_name, http_path | Step 2 port |
| PlatformFieldsPostgres | server_hostname, server_port (default 5432), database_name | Step 2 port |
| PlatformFieldsSQLServer | server_hostname, server_port (default 1433), database_name | Step 2 port |
| PlatformFieldsDB2 | server_hostname, database_name, location | Step 2 port |
| PlatformFieldsDenodo | server_hostname, vdp_database, base_view_name?, asis_database? | Step 2 port |
| EntitlementsPayload | section:“entitlements”, own_entitlement_process, bbs_entitlement_info?, janus_bbs_maintainer_group?, align_to_dpas_model?, eligible_roles[]?, approval_rules?, field_level_restrictions?, cross_domain_sharing? | Step 3 |
| KDEResponse | resource_id, datasets[]{dataset_id, name, columns[]{column_name, column_type, ontology_element, business_definition, confidence_score, key_data_element}} | Step 4 |
| DataQualityPayload | section:“data_quality”, data_scope, refresh_frequency, quality_rules, completeness_target, accuracy_target, timeliness_target, consistency_rules, uniqueness_rules, validity_rules, fitness_score | Step 5 |
| DataContractPayload | section:“data_contract”, data_retention, sla_uptime, support_hours, change_notification_days, access_agreement, breaking_changes_policy, consumer_onboarding, escalation_path | Step 6 |
| LineageResponse | resource_id, product_name, inputs[]{dataset_id, name, display_name, platform_type, dataservice_id}, outputs[] (same shape) | Step 7 |
| SensitivityPayload | section:“sensitivity”, data_classification, contains_pii, regulatory_requirements[], pii_handling_procedure, dpa_required, policies[] | Step 8 |
| AIReadinessPayload | section:“product_info”, tags[]{key, value} | Step 9 |
| PublishPayload | section:“publish”, attest_accuracy, attest_ownership | Step 10 |
| MetaqDataset | Keep current shape — used by catalog import | Catalog |
| AppDirResult | app_id, app_name, description, owner_team | Step 1 search |
| ADGroupResult | group_id, group_name, description, member_count | Step 1, 3 search |

## T1.2 — Rebuild Zustand Store (src/stores/useRegistrationStore.ts)

The store must hold state for all 10 steps plus metadata. Replace the current store entirely.

### Store Shape — Field-by-Field Specification

| Step | Field Name | Type | Default | Notes |
| --- | --- | --- | --- | --- |
| Meta | dpasResourceId | string ¦ null | null | Set after Step 1 POST succeeds |
| Meta | dpasResourceIri | string ¦ null | null | Set after Step 1 POST succeeds |
| Meta | dpasDataproductId | string ¦ null | null | Set after Step 1 POST succeeds |
| Meta | dpasEtag | string ¦ null | null | Updated after every API response |
| Meta | lastSavedAt | string ¦ null | null | ISO timestamp |
| Meta | metaqSource | string ¦ null | null | Dataset title if imported from catalog |
| 1 | ownerEmail | string | (from auth context) | Pre-filled from logged-in user |
| 1 | ownerGpn | string | "" | Pre-filled from auth if available |
| 1 | displayName | string | "" | User-facing product name |
| 1 | name | string | "" | URL-safe slug, auto-gen from displayName |
| 1 | description | string | "" | Product description textarea |
| 1 | productType | string | "" | source_aligned ¦ derived ¦ consumer_aligned |
| 1 | sourceApplicationId | string | "" | From AppDir search |
| 1 | sourceApplicationName | string | "" | From AppDir search |
| 1 | owningBusinessDivision | string | "" | Dropdown |
| 1 | domain | string | "" | Dropdown |
| 1 | subDomain | string | "" | Filtered by domain |
| 1 | maintainersGroupProd | string[] | [] | From AD Group search |
| 1 | allowedPlatforms | string[] | [] | Checkbox array |
| 1 | tags | Array<{key,value}> | [] | Key-value pairs |
| 2 | datasets | DatasetConfig[] | [] | Full dataset+port objects |
| 3 | ownEntitlementProcess | boolean | false | Toggle |
| 3 | bbsEntitlementInfo | string | "" | Shown when toggle=true |
| 3 | janusBbsMaintainerGroup | string | "" | Always shown |
| 3 | alignToDpasModel | boolean | true | Shown when toggle=false |
| 3 | alignExistingStructure | boolean | false | Shown when toggle=false |
| 3 | eligibleRoles | string[] | [] | Shown when toggle=false |
| 3 | approvalRules | string | "" | Shown when toggle=false |
| 3 | fieldLevelRestrictions | string | "" | Shown when toggle=false |
| 3 | crossDomainSharing | boolean | false | Shown when toggle=false |
| 5 | dataScope | string | "Global" | Dropdown |
| 5 | refreshFrequency | string | "Daily" | Dropdown |
| 5 | qualityRules | string | "" | Textarea |
| 5 | completenessTarget | string | "" | Input |
| 5 | accuracyTarget | string | "" | Input |
| 5 | timelinessTarget | string | "" | Input |
| 5 | consistencyRules | string | "" | Textarea |
| 5 | uniquenessRules | string | "" | Textarea |
| 5 | validityRules | string | "" | Textarea |
| 5 | fitnessScore | string | "" | Input (number) |
| 6 | dataRetention | string | "7 years" | Dropdown |
| 6 | slaUptime | string | "99.9%" | Dropdown |
| 6 | supportHours | string | "24/7" | Dropdown |
| 6 | changeNotificationDays | string | "30" | Input |
| 6 | accessAgreement | string | "" | Textarea |
| 6 | breakingChangesPolicy | string | "" | Textarea |
| 6 | consumerOnboarding | string | "" | Textarea |
| 6 | escalationPath | string | "" | Textarea |
| 8 | dataClassification | string | "Confidential" | Dropdown |
| 8 | containsPii | boolean | true | Toggle |
| 8 | regulatoryRequirements | string[] | [] | Multi-select checkboxes |
| 8 | piiHandlingProcedure | string | "" | Textarea |
| 8 | dpaRequired | boolean | false | Toggle |
| 8 | policies | string[] | [] | Multi-select |
| 9 | mlFeatureStore | string | "Not Applicable" | Dropdown |
| 9 | aiModelUsage | string | "Not Applicable" | Dropdown |
| 9 | embeddingSupport | string | "Not Applicable" | Dropdown |
| 9 | biasAssessment | string | "Not Applicable" | Dropdown |
| 9 | explainabilityRequirement | string | "Not Applicable" | Dropdown |
| 9 | modelGovernance | string | "Not Applicable" | Dropdown |
| 10 | attestAccuracy | boolean | false | Checkbox |
| 10 | attestOwnership | boolean | false | Checkbox |

### Store Actions

| Action | Signature | Description |
| --- | --- | --- |
| updateFields | (fields: Partial<State>) => void | Shallow merge into store. Used by all form inputs. |
| addDataset | (dataset: DatasetConfig) => void | Push to datasets[]. Used by Step 2 dialog. |
| updateDataset | (index: number, dataset: Partial<DatasetConfig>) => void | Update dataset at index. Used by Step 2 edit. |
| removeDataset | (index: number) => void | Remove dataset at index. Used by Step 2 delete. |
| addPort | (datasetIndex: number, port: PortConfig) => void | Push port to datasets[i].ports[]. Used by port dialog. |
| updatePort | (datasetIndex: number, portIndex: number, port: Partial<PortConfig>) => void | Update port in-place. |
| removePort | (datasetIndex: number, portIndex: number) => void | Remove port from dataset. |
| prefillFromMetaq | (dataset: MetaqDataset) => void | Map MetaQ fields to store fields. Used by catalog import. |
| markSavedToDpas | (resourceId, resourceIri, dataproductId, etag) => void | Set metadata after POST/PATCH success. |
| reset | () => void | Reset all fields to defaults. |
| getStepCompletion | () => Array<{filled, total}> | Compute per-step fill percentage for sidebar. |

## T1.3 — Update Sidebar to 10 Steps (src/components/Sidebar.tsx)

### Step Metadata Array

| Step | Title | Subtitle | Icon |
| --- | --- | --- | --- |
| 1 | Product Identity | Name, type, owner & platforms | Package |
| 2 | Datasets & Ports | Create datasets, configure I/O | Database |
| 3 | Entitlements | Access control & permissions | Lock (or Shield) |
| 4 | KDE Semantics | Column-level metadata (read-only) | BookOpen |
| 5 | Scope & Data Quality | DQ targets & fitness rules | BarChart3 |
| 6 | Data Contract | SLA, retention & onboarding | FileText |
| 7 | Data Lineage | Visual flow map (read-only) | GitBranch |
| 8 | Sensitivity & Compliance | Classification, PII & policies | Shield |
| 9 | AI Readiness | ML features & governance | Cpu |
| 10 | Submit | Attestation & publish | Send |

### Navigation Behavior — UNFROZEN

Remove the getStepAccessibility function entirely. Every step is always clickable. The step circle color logic changes:

| State | Circle Color | Background | Border |
| --- | --- | --- | --- |
| Active (current step) | bg-[#e60028] text-white | bg-white | border-2 border-[#e60028] |
| Completed (all fields filled) | bg-[#22c55e] text-white + CheckCircle2 icon | bg-[#f0fdf4] | border border-[#dcfce7] |
| In Progress (some filled) | bg-[#fbbf24] text-white | bg-white | border border-[#fef3c7] |
| Not Started | bg-white border-2 border-[#e0e0e0] text-[#b0b0b0] | bg-[#fafafa] | border border-[#f0f0f0] |
| Read-only (Steps 4, 7) | bg-[#0284c7] text-white + Eye icon | bg-[#f0f9ff] | border border-[#e0f2fe] |

Read-only steps (4 and 7) should show an eye icon and blue theme to signal they are view-only.

## T1.4 — Update App.tsx for 10 Steps

Change the stepNames array from 8 to 10 entries. Update all step-related logic to use 10 instead of 8.

| Change | From | To |
| --- | --- | --- |
| stepNames array | 8 items | 10 items matching sidebar titles |
| useState initial | useState(1) | useState(1) (same) |
| Max step check | currentStep >= 8 | currentStep >= 10 |
| Step 8 submit logic | handleSubmit on step 8 | handleSubmit on step 10 |

## T1.5 — Rebuild Mock Handlers (src/mocks/handlers.ts)

Replace ALL existing mock handlers. Every endpoint in the v2 spec needs a mock.

### Mock Endpoints to Implement

| Method | URL Pattern | Mock Behavior | Response Shape |
| --- | --- | --- | --- |
| POST | /v1/dataproducts | Accept any payload with title. Return 201 with generated resource_id, resource_iri, dataproduct_id. Store in memory array. | DataProduct (full v2 shape) |
| PATCH | /v1/dataproducts/:id | Read section field, validate section-specific fields exist, return 200 with section + saved:true. For section=datasets, return dataset_ids and port_ids. | Varies by section |
| GET | /v1/dataproducts/:id | Return stored product by id | DataProduct |
| GET | /v1/dataproducts | Return paginated list from memory array | DataProductList |
| DELETE | /v1/dataproducts/:id | Set lifecycle_status=retire, return product | DataProduct |
| GET | /v1/dataproducts/:id/kde | Return mock KDE columns for each dataset | KDEResponse |
| GET | /v1/dataproducts/:id/lineage | Return mock lineage from stored datasets | LineageResponse |
| GET | /v1/dataproducts/:id/dpf | Return mock DPF JSON | DPF structure |
| GET | /v1/datasets* | Return MetaQ datasets (keep current mock data) | MetaqDataset[] |
| GET | /v1/dataset/:title | Return single MetaQ dataset | MetaqDataset |
| GET | /appdir/search* | Return mock app directory results | AppDirResult[] |
| GET | /adgroups/search* | Return mock AD group results | ADGroupResult[] |
| GET | /models/list* | Return mock model list | ModelResult[] |

### Mock Data File (src/mocks/mockData.ts)

Add these new mock data arrays alongside existing MetaQ datasets:

| Array | Count | Key Fields |
| --- | --- | --- |
| MOCK_APP_DIR_RESULTS | 5 | app_id: APP-001 to APP-005, app_name: WMA Core Banking / WMA Portfolio Mgmt / FX Trading Platform / Risk Analytics Engine / Client Onboarding System |
| MOCK_AD_GROUPS | 5 | group_name: WMA-Data-Maintainers / WMA-Data-Consumers / WMA-Risk-Analysts / WMA-Compliance-Team / WMA-Data-Engineers |
| MOCK_MODELS | 3 | model_id: model-001 to model-003, model_name: Account Master Model / Portfolio Holdings Model / Transaction Model |
| MOCK_KDE_COLUMNS | 6 | Various columns with ontology_element, confidence_score 0.75-0.99, key_data_element true/false |

## T1.6 — Update Services & HTTP Client

### dpasService.ts Changes

| Method | Change |
| --- | --- |
| create() | Update DataProductCreatePayload type to v2 shape. Return includes dataproduct_id. |
| update() | Payload is now DataProductUpdatePayload with section field. Keep ETag/If-Match. |
| getById() | Response is v2 DataProduct shape. |
| NEW: getKDE(id, datasetId?) | GET /v1/dataproducts/{id}/kde with optional query param |
| NEW: getLineage(id) | GET /v1/dataproducts/{id}/lineage |
| NEW: getDPF(id) | GET /v1/dataproducts/{id}/dpf |

### NEW: externalService.ts

Create new service file for the 3 external API calls:

| Method | Endpoint | Returns |
| --- | --- | --- |
| searchApps(query) | GET /appdir/search?q={query} | AppDirResult[] |
| searchADGroups(query) | GET /adgroups/search?q={query} | ADGroupResult[] |
| listModels(domain) | GET /models/list?domain={domain} | ModelResult[] |

## T1.7 — Placeholder RegistrationForm

Update RegistrationForm.tsx to render 10 step functions (Step1 through Step10). Each step function initially renders just a placeholder card:

A centered card with the step icon, step title, and text “Step content coming soon”. This ensures the app compiles and all navigation works before individual step UIs are built.

## T1 — Test Cases

| # | Test Case | Steps | Expected Result | Priority |
| --- | --- | --- | --- | --- |
| 1 | App compiles with zero errors | Run npm run dev | Dev server starts, no TypeScript errors in console | P0 |
| 2 | Sidebar renders 10 steps | Load the app, inspect sidebar | All 10 steps visible with correct titles, subtitles, icons | P0 |
| 3 | Free navigation works | Click step 5 without filling any fields | Step 5 content loads. No “complete previous steps” blocking. | P0 |
| 4 | Step circle colors correct | Fill some fields in step 1, complete step 5 fully | Step 1 shows amber/in-progress, step 5 shows green/complete | P1 |
| 5 | Read-only steps styled differently | Look at steps 4 and 7 in sidebar | Blue theme, eye icon, distinguishable from editable steps | P1 |
| 6 | POST mock returns v2 shape | Call dpasService.create({title:“test”}) from console | Returns object with resource_id, resource_iri, dataproduct_id, lifecycle_status:“build” | P0 |
| 7 | PATCH mock routes by section | Call dpasService.update(id, {section:“data_quality”, ...}) | Returns {resource_id, section:“data_quality”, saved:true} | P0 |
| 8 | GET /kde mock works | Call dpasService.getKDE(id) | Returns datasets array with columns | P1 |
| 9 | GET /lineage mock works | Call dpasService.getLineage(id) | Returns inputs[] and outputs[] | P1 |
| 10 | AppDir search mock works | Call externalService.searchApps(“WMA”) | Returns 5 mock app results | P1 |
| 11 | AD Group search mock works | Call externalService.searchADGroups(“WMA”) | Returns 5 mock group results | P1 |
| 12 | Store has all v2 fields | In React DevTools, inspect store | All fields present with correct defaults | P0 |
| 13 | Circular progress ring still works | Fill fields, check ring | Percentage updates correctly for 10 steps | P1 |
| 14 | Keyboard shortcut (Ctrl+Enter) | Press Ctrl+Enter on any step | Save action triggers (toast or API call) | P2 |

Definition of Done — Task 1 • npm run dev compiles with zero TypeScript errors • Sidebar shows 10 steps with correct metadata and free navigation • All mock endpoints return v2 response shapes • Store contains all fields for 10 steps with correct defaults • Each step renders a placeholder card (no blank screens) • Progress ring and step completion tracking works for 10 steps

TASK 2 — STEP 1: Product Identity

Goal Build the complete Step 1 UI with all 12 field groups. Wire to POST /v1/dataproducts. This is the only step that creates the resource. All subsequent steps PATCH it. After this task: user can fill Step 1, click Save & Continue, product is created in mock, resource_id is stored.

## T2.1 — UI Layout

Step 1 uses a two-column grid layout (grid-cols-2 gap-x-6 gap-y-5) inside a bordered card (rounded-xl border border-[#e8e8ec] p-6). Section header at top: “Product Identity” with Package icon and description “Define the core identity of your data product.”

### Field Specifications (Top to Bottom, Left to Right)

| Field | Type | Req | Span | Behavior |
| --- | --- | --- | --- | --- |
| Owner | Dropdown (pre-filled) | Yes | 1 col | Pre-filled from auth context (user email). Dropdown lets user pick from team. Disabled styling but editable. |
| Display Name | Text input | Yes | 1 col | Free text. Max 255 chars. Placeholder: “e.g. WMA Account Master”. On blur, auto-generates Name slug. |
| Name (slug) | Text input | Yes | 1 col | Auto-generated from Display Name: lowercase, spaces→hyphens, special chars removed. User CAN override. Placeholder: “auto-generated”. Monospace font. |
| Description | Textarea | Yes | 2 col | 3 rows. Max 2000 chars. Char counter bottom-right. Placeholder: “Describe the purpose and contents...” |
| Type | Radio group | Yes | 2 col | 3 options in a horizontal row: Source Aligned, Derived, Consumer Aligned. Each as a card with icon + description. |
| Source Application | Search input | Yes | 1 col | Typeahead search. Calls GET /appdir/search?q=<input> after 2 chars. Debounce 300ms. Shows dropdown of results. Selecting sets sourceApplicationId + sourceApplicationName. |
| Owning Business Division | Dropdown | Yes | 1 col | Static list: Wealth Management Americas, Global Wealth Management, Personal & Corporate Banking, Asset Management, Investment Bank. |
| Domain | Dropdown | No | 1 col | Static list: Account, Client, Portfolio, Trading, Risk, Reference Data, Compliance, Operations. Selecting filters Sub Domain. |
| Sub Domain | Dropdown | No | 1 col | Filtered by Domain selection. Initially disabled until Domain is selected. Each domain has 3-5 sub-domains. |
| Maintainers Group (Prod) | Search input | Yes | 2 col | Typeahead calls GET /adgroups/search?q=<input>. Multi-select: selected groups appear as chips/tags below the input. Remove chip with X button. |
| Allowed Platforms | Checkboxes | Yes | 2 col | Horizontal row of toggle-style checkboxes: PowerBI, DevPod, Denodo, Databricks, Kafka. At least one must be selected. |
| Tags | Key-value pairs | No | 2 col | “+ Add Tag” button. Each tag: two inputs side by side (key, value) + X remove button. Start with 0 rows. |

### Type Radio Cards — Visual Specification

Each radio option is a clickable card (min-width 200px) with: Icon at top (16x16, text-[#9ca3af]). Title below (13px font-semibold text-[#111]). Description (11px text-[#6b7280]). Selected state: border-2 border-[#e60028] bg-[#fff5f5]. Unselected: border border-[#e5e7eb] bg-white hover:border-[#c0c0c0].

| Option | Icon | Title | Description |
| --- | --- | --- | --- |
| source_aligned | Database | Source Aligned | Raw data directly from a source system |
| derived | GitBranch | Derived | Transformed or enriched from other data products |
| consumer_aligned | Users | Consumer Aligned | Tailored for specific business consumer needs |

### Slug Auto-Generation Logic

When Display Name changes and Name has not been manually edited: name = displayName.toLowerCase().replace(/[^a-z0-9]+/g, “-”).replace(/^-|-$/g, “”). Track whether user has manually edited name with a useRef(false) flag. If user types in the Name field, set flag to true and stop auto-generating.

### Source Application Search — Typeahead Behavior

Input shows magnifying glass icon. After 2+ chars, show loading spinner in the input. After debounce (300ms), call GET /appdir/search?q=<value>. Show dropdown below input with results (max 5). Each result shows app_name (bold) + description (gray). Clicking a result: sets input display to app_name, stores sourceApplicationId and sourceApplicationName in store, closes dropdown. If no results: show “No applications found”. Clicking outside closes dropdown.

## T2.2 — fieldMapping.ts Update

The toDpasCreatePayload function must map store fields to the v2 POST payload shape:

| Store Field | Payload Field |
| --- | --- |
| displayName | title |
| description | description |
| productType | product_type |
| description (first sentence or separate) | purpose |
| domain | domain |
| owningBusinessDivision | business_division |
| sourceApplicationId | source_application_id |
| sourceApplicationName | source_application_name |
| subDomain | sub_domain |
| ownerEmail | owner_email |
| ownerGpn | owner_gpn |
| maintainersGroupProd | maintainers_group.PROD |
| allowedPlatforms | allowed_platforms |
| tags | tags |

## T2.3 — Wire Save & Continue

In handleContinue for step 1: 1) Validate via Zod. 2) Build POST payload via toDpasCreatePayload. 3) Call createMutation.mutateAsync(payload). 4) On success: store.markSavedToDpas(response.resource_id, response.resource_iri, response.dataproduct_id, null). 5) Toast success. 6) Advance to step 2. On error: toast error, stay on step 1.

For subsequent visits to step 1 (product already created): use PATCH instead of POST. Check store.dpasResourceId — if not null, use updateMutation with section: omitted (or a “product_identity” section if backend supports it). For MVP, re-POST is fine if backend is idempotent on title.

## T2 — Test Cases

| # | Test Case | Steps | Expected Result | Priority |
| --- | --- | --- | --- | --- |
| 1 | All 12 fields render correctly | Load step 1 | All fields visible with correct types, labels, placeholders | P0 |
| 2 | Owner pre-filled from auth | Load step 1 as arpit.dave@ubs.com | Owner dropdown shows arpit.dave@ubs.com selected | P0 |
| 3 | Display Name auto-generates slug | Type “WMA Account Master” in Display Name | Name field auto-fills with “wma-account-master” | P0 |
| 4 | Slug stops auto-gen after manual edit | Edit Name field manually to “custom-name”, then change Display Name | Name stays “custom-name”, does not auto-update | P1 |
| 5 | Source App search typeahead | Type “WMA” in Source Application | Loading spinner, then dropdown with mock results. Select one. | P0 |
| 6 | AD Group search multi-select | Search “WMA” in Maintainers Group, select 2 groups | Two chips appear below input. X removes chip. | P0 |
| 7 | Type radio selection | Click “Derived” radio card | Card gets red border, others deselect | P0 |
| 8 | Sub Domain filters by Domain | Select “Account” domain | Sub Domain dropdown enables with Account-specific options | P1 |
| 9 | Allowed Platforms checkbox | Check PowerBI and DevPod | Both show checked state. Store updates. | P0 |
| 10 | Tags add/remove | Click + Add Tag, fill key=“priority” value=“P1”, add another, remove first | Tags render dynamically. Remove works. | P1 |
| 11 | Validation — required fields empty | Click Save & Continue with empty fields | Red borders on required empty fields. Toast “Please fix highlighted fields” | P0 |
| 12 | Validation — at least one platform | Fill all fields except Allowed Platforms | Error on platforms: “Select at least one platform” | P1 |
| 13 | Save creates product (POST) | Fill all required fields, click Save & Continue | Toast “Data product created”. Store has dpasResourceId. Advances to step 2. | P0 |
| 14 | 409 duplicate name error | Create product, go back to step 1, create another with same title | Toast “A product with this name already exists”. Stays on step 1. | P1 |

TASK 3 — STEP 2: Datasets & Ports Builder

Goal Build the most complex step: a card-based dataset builder with nested port configuration. Users create datasets, then add input/output ports with platform-specific fields. This is the most critical UI in the app — get the UX right.

## T3.1 — UI Architecture

Step 2 has NO traditional form. Instead it’s a card-based builder:

Empty State: Centered illustration/icon, text “No datasets added yet”, prominent “+ Add Dataset” button (red, full width, 48px height).

With Datasets: Vertical stack of dataset cards. Each card is a white bordered card (rounded-xl border border-[#e8e8ec]). “+ Add Dataset” button at bottom.

### Dataset Card Layout

Each dataset card contains:

| Section | Content | Style |
| --- | --- | --- |
| Header bar | Dataset icon + display_name (bold, 14px) + name slug (monospace, gray) + CID badge (color-coded pill) + Edit/Delete buttons (icon-only, right-aligned) | px-5 py-3 border-b border-[#f0f0f0] bg-[#f9fafb] rounded-t-xl |
| Info row | Description text (12px gray, 2-line clamp) + confidentiality badge | px-5 py-3 |
| Ports section | Two columns: “Inputs” (left) and “Outputs” (right). Each port as a mini-card showing platform icon + platform_type + protocol. “+ Input” / “+ Output” buttons at bottom of each column. | px-5 py-4 border-t border-[#f0f0f0] |

### CID Badge Colors

| CID Category | Background | Text Color | Dot Color |
| --- | --- | --- | --- |
| CID | bg-[#fef2f2] | text-[#991b1b] | bg-[#ef4444] (red) |
| NON_CID | bg-[#f0fdf4] | text-[#15803d] | bg-[#22c55e] (green) |
| POTENTIAL_CID | bg-[#fffbeb] | text-[#92400e] | bg-[#f59e0b] (amber) |

## T3.2 — Add Dataset Dialog

Modal dialog (max-w-[560px]) with form fields:

| Field | Type | Required | Behavior |
| --- | --- | --- | --- |
| Display Name | Text input | Yes | Free text, max 255. Placeholder: “e.g. Client Portfolio Holdings” |
| Name | Text input | Yes | Auto-slug from Display Name (same logic as Step 1). Monospace. |
| Confidentiality | Dropdown | Yes | Options: Public, Internal, Confidential, Highly Confidential |
| CID Category | Dropdown | Yes | Options: CID, NON_CID, POTENTIAL_CID |
| Description | Textarea | Yes | 2 rows. Placeholder: “Describe this dataset...” |
| Related Model | Dropdown | No | Populated from GET /models/list. “None” as default. |

Buttons: “Cancel” (ghost) and “Add to Data Product” (red primary). On add: push to store.datasets[], close modal, show toast “Dataset added: {display_name}”.

## T3.3 — Add Port Dialog

Modal dialog triggered by “+ Input” or “+ Output” button on a dataset card. Direction is pre-set based on which button was clicked.

### Port Dialog Fields

| Field | Type | Required | Behavior |
| --- | --- | --- | --- |
| Direction | Read-only badge | Auto | Shows “Input” or “Output” badge, not editable |
| Platform Type | Dropdown | Yes | Options: ADLS, Databricks, Postgres, SQL Server, DB2, Denodo. Changing this swaps the dynamic fields below. |
| Auth Types | Multi-checkbox | Yes | Options: UAMI, SPN, Certificates. At least one required. |
| Protocol | Dropdown | Yes | Options vary by platform: ADLS=abfss, Databricks=JDBC, Postgres=JDBC, SQL Server=JDBC, DB2=JDBC, Denodo=JDBC/ODBC |
| Physical Schema | File upload | No | Upload .json or .avsc file. Shows filename after upload. X to remove. |
| [Dynamic Fields] | Varies | Yes | Platform-specific fields appear below. See T3.4. |

## T3.4 — Platform-Specific Dynamic Fields

When user selects a Platform Type, render ONLY the fields for that platform:

### ADLS Fields

| Field | Type | Required | Placeholder |
| --- | --- | --- | --- |
| Storage Account | Text | Yes | e.g. wmastorageprod |
| Container Name | Text | Yes | e.g. portfolio-data |
| Format | Dropdown | Yes | Options: CSV, Delta, Parquet, JSON |
| Jurisdiction | Text | Yes | e.g. US |

### Databricks Fields

| Field | Type | Required | Placeholder |
| --- | --- | --- | --- |
| Server Hostname | Text | Yes | e.g. adb-12345.azuredatabricks.net |
| Database Name | Text | Yes | e.g. wma_gold |
| HTTP Path | Text | Yes | e.g. /sql/1.0/warehouses/abc |

### Postgres Fields

| Field | Type | Required | Placeholder |
| --- | --- | --- | --- |
| Server Hostname | Text | Yes | e.g. pgfx-prod.postgres.database.azure.com |
| Server Port | Number | Yes | Default: 5432 |
| Database Name | Text | Yes | e.g. fx_rates |

### SQL Server Fields

| Field | Type | Required | Placeholder |
| --- | --- | --- | --- |
| Server Hostname | Text | Yes | e.g. sqlprod.database.windows.net |
| Server Port | Number | Yes | Default: 1433 |
| Database Name | Text | Yes | e.g. wma_transactions |

### DB2 Fields

| Field | Type | Required | Placeholder |
| --- | --- | --- | --- |
| Server Hostname | Text | Yes | e.g. db2prod.ubs.com |
| Database Name | Text | Yes | e.g. WMA_MASTER |
| Location | Text | Yes | e.g. US-EAST |

### Denodo Fields

| Field | Type | Required | Placeholder |
| --- | --- | --- | --- |
| Server Hostname | Text | Yes | e.g. denodo-prod.ubs.com |
| VDP Database | Text | Yes | e.g. wma_virtual |
| Base View Name | Text | No | e.g. bv_accounts |
| ASIS Database | Text | No | e.g. wma_asis |

## T3.5 — Port Mini-Card on Dataset

Each saved port appears as a mini-card inside the dataset card’s Inputs or Outputs column:

Style: rounded-lg border border-[#e5e7eb] p-3 bg-white. Shows: platform icon (16x16) + platform_type label + protocol badge + auth type pills. Hover: border-[#c0c0c0]. Click: opens port in edit mode. X button: removes port (with confirm dialog).

## T3.6 — Save & Continue for Step 2

On Save & Continue: 1) Validate at least 1 dataset exists. 2) Each dataset has at least 1 port. 3) Build PATCH payload with section:“datasets” and full datasets array. 4) Call updateMutation. 5) On success: store dataset_ids and port_ids from response into store. Advance to step 3.

## T3 — Test Cases

| # | Test Case | Steps | Expected Result | Priority |
| --- | --- | --- | --- | --- |
| 1 | Empty state renders | Load step 2 with no datasets | Shows empty state illustration + “Add Dataset” button | P0 |
| 2 | Add Dataset dialog opens/closes | Click + Add Dataset, then Cancel | Dialog opens, closes, no data saved | P0 |
| 3 | Create dataset successfully | Fill all dataset dialog fields, click Add | Dataset card appears. Toast “Dataset added”. | P0 |
| 4 | Dataset card shows correct info | After adding dataset | Card shows display name, slug, CID badge, description | P0 |
| 5 | Add Input port with ADLS | Click + Input on dataset card, select ADLS, fill fields | Port mini-card appears in Inputs column | P0 |
| 6 | Add Output port with Databricks | Click + Output, select Databricks, fill fields | Port mini-card appears in Outputs column | P0 |
| 7 | Platform fields swap on type change | In port dialog, switch from ADLS to Postgres | ADLS fields disappear, Postgres fields appear | P0 |
| 8 | Remove dataset with confirm | Click delete on dataset card | Confirm dialog: “Remove dataset?”. Yes removes card. | P1 |
| 9 | Remove port | Click X on port mini-card | Port removed from card | P1 |
| 10 | Edit existing dataset | Click edit on dataset card | Dialog opens pre-filled. Save updates card. | P1 |
| 11 | Validation: no datasets | Click Save & Continue with 0 datasets | Toast: “Add at least one dataset”. Stays on step 2. | P0 |
| 12 | Validation: dataset without ports | Add dataset but no ports, click Save | Toast: “Each dataset needs at least one port” | P0 |
| 13 | PATCH payload correct shape | Add 2 datasets with ports, click Save. Inspect network. | Payload matches v2 spec with section:“datasets” | P0 |
| 14 | Multiple datasets stack correctly | Add 3 datasets | All 3 cards stack vertically with correct spacing | P1 |
| 15 | File upload for physical schema | Click upload in port dialog, select .json file | Filename shows. Content base64-encoded in payload. | P2 |

TASK 4 — STEP 3: Entitlements

Goal Build the conditional entitlements form with a Yes/No toggle that switches between two different field sets. PATCH with section:“entitlements”.

## T4.1 — UI Layout

Section header: “Entitlements” with Lock icon. Description: “Configure access control and permission settings.”

### Toggle Section

Prominent toggle question: “Do you have your own entitlement process?”. Use a styled toggle switch (not a checkbox). Toggle is centered in a highlighted card (bg-[#f9fafb] rounded-xl border border-[#e8e8ec] p-6).

### When Toggle = YES (Own Process)

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| BBS Entitlement Info | Text input | Yes | Placeholder: “e.g. BBS-GROUP-12345” |
| Janus BBS Maintainer Group | Search input | Yes | Same AD Group typeahead as Step 1 |

### When Toggle = NO (DPAS-Managed)

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| Align to DPAS Model | Checkbox | No | Default checked. Info tooltip explaining what this means. |
| Align Existing Structure | Checkbox | No | Default unchecked. |
| Eligible Roles | Multi-select chips | Yes | Typeahead or manual entry. Chips display. Placeholder: “Add role...” |
| Approval Rules | Textarea | Yes | Placeholder: “e.g. Manager + Data Owner approval required” |
| Field Level Restrictions | Textarea | No | Placeholder: “e.g. SSN masked, DOB truncated to year” |
| Cross Domain Sharing | Toggle switch | No | Default off. Label: “Allow cross-domain sharing” |
| Janus BBS Maintainer Group | Search input | Yes | Same AD Group typeahead as Step 1 |

Animation: When toggle changes, use a smooth height transition (transition-all duration-300) to show/hide the relevant field set. Both sets should not be visible simultaneously.

## T4 — Test Cases

| # | Test Case | Steps | Expected Result | Priority |
| --- | --- | --- | --- | --- |
| 1 | Toggle defaults to NO | Load step 3 | Toggle is off. DPAS-managed fields visible. | P0 |
| 2 | Toggle to YES shows own-process fields | Click toggle to YES | BBS and Janus fields appear. DPAS fields hidden. | P0 |
| 3 | Toggle back to NO restores DPAS fields | Toggle YES then NO | DPAS fields reappear with previous values intact | P1 |
| 4 | AD Group search works in Janus field | Type “WMA” in Janus field | Dropdown with mock AD groups appears | P0 |
| 5 | Eligible Roles chip input | Type a role name, press Enter | Chip appears. Type another. Remove one with X. | P1 |
| 6 | Save with own process | Toggle YES, fill BBS + Janus, Save & Continue | PATCH with section:“entitlements”, own_entitlement_process:true | P0 |
| 7 | Save with DPAS managed | Toggle NO, fill roles + rules, Save | PATCH with section:“entitlements”, own_entitlement_process:false, eligible_roles:[] | P0 |
| 8 | Validation: required fields | Toggle YES, leave BBS empty, click Save | Red border on BBS. Toast error. | P0 |
| 9 | Smooth animation on toggle | Rapidly toggle YES/NO | No layout jank. Smooth height transition. | P2 |

TASK 5 — STEPS 4 & 7: Read-Only Views (KDE Semantics + Data Lineage)

Goal Build two read-only visualization steps. These call GET endpoints and display data — no form inputs. No Save & Continue button. Just a “Continue to Next Step” button. Show “Complete Steps 1-2 first” message if no product has been created yet.

## T5.1 — Step 4: KDE Semantics

### Prerequisite Check

If store.dpasResourceId is null: show a centered info card with BookOpen icon, text “Complete Steps 1-2 to view KDE semantics.”, and a button “Go to Step 1” that navigates to step 1.

### Data Loading

Call GET /v1/dataproducts/{id}/kde on mount (useQuery). Show loading skeleton while fetching.

### UI: Column Table

For each dataset in the response, render a collapsible section:

| Element | Style | Content |
| --- | --- | --- |
| Dataset header | Collapsible card header (rounded-xl). Click to expand/collapse. | Database icon + dataset name + column count badge |
| Column table | Full-width table inside expanded card | Columns: Column Name, Type, Ontology Element, Business Definition, KDE (boolean badge), Confidence (progress bar) |
| Confidence bar | Inline progress bar (h-1.5 rounded-full) | Green (>0.9), Amber (0.7-0.9), Red (<0.7) |
| KDE badge | Pill badge | Green “KDE” if key_data_element=true, gray “–” if false |
| Empty state | Inside card body if columns are empty | “No ontology mappings available yet. Columns will appear after KDE processing.” |

## T5.2 — Step 7: Data Lineage

### Prerequisite Check

Same pattern as Step 4: if no dpasResourceId, show “Complete Steps 1-2 first” message.

### Data Loading

Call GET /v1/dataproducts/{id}/lineage on mount (useQuery). Show loading skeleton while fetching.

### UI: Visual Flow Diagram

Render a left-to-right flow visualization:

| Section | Position | Style |
| --- | --- | --- |
| Inputs column | Left side | Vertical stack of input cards (blue-left-border). Each: dataset name + platform badge + dataservice icon |
| Product node | Center | Large card with product name, red theme, “Data Product” label. Connecting lines from inputs to center. |
| Outputs column | Right side | Vertical stack of output cards (green-left-border). Each: dataset name + platform badge. Lines from center to outputs. |
| Connecting lines | Between columns | SVG or CSS borders. Curved or straight lines connecting inputs → product → outputs. Use a simple CSS approach (flexbox + borders) rather than full SVG for MVP. |
| Empty state | Full width | “No lineage data available. Add datasets in Step 2 to see lineage.” |

### Platform Icons/Colors

| Platform | Icon | Color |
| --- | --- | --- |
| ADLS | HardDrive | #0078D4 (Azure blue) |
| Databricks | Zap | #FF3621 (Databricks red) |
| Postgres | Database | #336791 (Postgres blue) |
| SQL Server | Server | #CC2927 (SQL Server red) |
| DB2 | Cpu | #054ADA (IBM blue) |
| Denodo | Globe | #00A651 (Denodo green) |

## T5 — Test Cases

| # | Test Case | Steps | Expected Result | Priority |
| --- | --- | --- | --- | --- |
| 1 | Step 4 prereq check (no product) | Navigate to step 4 without creating product | Shows “Complete Steps 1-2” message with Go to Step 1 button | P0 |
| 2 | Step 4 loads KDE data | Create product + datasets, go to step 4 | Loading skeleton, then column table renders | P0 |
| 3 | Step 4 confidence bar colors | Check columns with different scores | Green >0.9, Amber 0.7-0.9, Red <0.7 | P1 |
| 4 | Step 4 collapsible sections | Click dataset header | Columns table expands/collapses with animation | P1 |
| 5 | Step 4 empty columns state | Product has dataset but no ontology mappings | Shows “No ontology mappings” message | P1 |
| 6 | Step 7 prereq check (no product) | Navigate to step 7 without creating product | Shows “Complete Steps 1-2” message | P0 |
| 7 | Step 7 lineage renders | Create product with datasets, go to step 7 | Inputs on left, product center, outputs right with lines | P0 |
| 8 | Step 7 platform badges correct | Check platform labels on lineage cards | ADLS, Databricks, Postgres show correct icons/colors | P1 |
| 9 | Step 7 empty state | Product with no datasets | Shows “No lineage data available” | P1 |
| 10 | Continue button (no save) | Click Continue to Next Step on step 4 or 7 | Navigates to next step. No API call. | P0 |

TASK 6 — STEPS 5, 6, 8, 9: PATCH Form Steps

Goal Build four standard form steps. Each validates, PATCHes with its section name, and advances. These are the most “normal” steps — grid layouts with inputs/dropdowns/textareas. Re-use the existing field styling patterns from the current codebase.

## T6.1 — Step 5: Scope & Data Quality

Section header: “Scope & Data Quality” with BarChart3 icon. PATCH section: “data_quality”.

| Field | Type | Required | Options / Notes |
| --- | --- | --- | --- |
| Data Scope | Dropdown | Yes | Global, Regional, Business Unit, Department |
| Refresh Frequency | Dropdown | Yes | Real-time, Hourly, Daily, Weekly, Monthly, Quarterly, Annually |
| Quality Rules | Textarea | Yes | 3 rows. Placeholder: “e.g. NOT NULL on account_id; market_value >= 0” |
| Completeness Target | Text | Yes | Placeholder: “e.g. 99.5%”. Append % hint. |
| Accuracy Target | Text | Yes | Placeholder: “e.g. 99.9%” |
| Timeliness Target | Text | Yes | Placeholder: “e.g. < 15 minutes” |
| Consistency Rules | Textarea | Yes | 2 rows. Placeholder: “e.g. Cross-system reconciliation daily” |
| Uniqueness Rules | Textarea | Yes | 2 rows. Placeholder: “e.g. Unique on portfolio_id + snapshot_date” |
| Validity Rules | Textarea | Yes | 2 rows. Placeholder: “e.g. ISO date formats, positive quantities” |
| Fitness Score | Number input | Yes | Range 0-100. Show as input with “/100” suffix label. |

## T6.2 — Step 6: Data Contract

Section header: “Data Contract” with FileText icon. PATCH section: “data_contract”.

| Field | Type | Required | Options / Notes |
| --- | --- | --- | --- |
| Data Retention | Dropdown | Yes | 1 year, 3 years, 5 years, 7 years, 10 years, Indefinite |
| SLA Uptime | Dropdown | Yes | 99%, 99.5%, 99.9%, 99.95%, 99.99% |
| Support Hours | Dropdown | Yes | 24/7, Business Hours (9-5 ET), Extended (7-11 ET) |
| Change Notification Days | Number input | Yes | Default 30. Min 1, max 365. |
| Access Agreement | Textarea | Yes | 3 rows. Placeholder: “Describe the terms for data consumers...” |
| Breaking Changes Policy | Textarea | Yes | 3 rows. Placeholder: “e.g. Semantic versioning. 30-day deprecation notice.” |
| Consumer Onboarding | Textarea | Yes | 3 rows. Placeholder: “e.g. Self-service via DPAS portal.” |
| Escalation Path | Textarea | Yes | 3 rows. Placeholder: “L1: support@ubs.com -> L2: IT Lead -> L3: Owner” |

## T6.3 — Step 8: Sensitivity & Compliance

Section header: “Sensitivity & Compliance” with Shield icon. PATCH section: “sensitivity”.

Layout: split into Section A (Sensitivity, required) and Section B (Policies, required). Section B has a different background (bg-[#f9fafb]).

| Field | Type | Required | Options / Notes |
| --- | --- | --- | --- |
| Data Classification | Dropdown | Yes | Public, Internal, Confidential, Highly Confidential, Restricted |
| Contains PII | Toggle switch | Yes | Default: true. Shows warning badge when true. |
| Regulatory Requirements | Multi-select checkboxes | Yes | Options: GDPR, SOX, FINMA, MiFID II, BCBS 239, CCPA. At least one. |
| PII Handling Procedure | Textarea | Yes | 3 rows. Placeholder: “e.g. Tokenization at ingestion...” |
| DPA Required | Toggle switch | No | Default: false. |
| Policies | Multi-select checkboxes | Yes | Options: GDPR-Data-Retention, UBS-CID-Policy, UBS-Data-Quality-Standards, SOX-Financial-Controls. At least one. |

### PII Warning Banner

When Contains PII = true, show a warning banner below the toggle: bg-[#fffbeb] border border-[#fef3c7] rounded-lg p-3. Icon: AlertTriangle (amber). Text: “This data product contains PII. Additional handling procedures are required.”

## T6.4 — Step 9: AI Readiness

Section header: “AI Readiness” with Cpu icon. PATCH section: “product_info” (sends as tags).

All fields are optional — show an info banner: bg-[#f0f9ff] border border-[#e0f2fe]. “Configure only if this data product will be consumed by AI/ML pipelines.”

| Field | Type | Default | Options |
| --- | --- | --- | --- |
| ML Feature Store | Dropdown | Not Applicable | Not Applicable, Enabled |
| AI Model Usage | Dropdown | Not Applicable | Not Applicable, Training, Inference, Both |
| Embedding Support | Dropdown | Not Applicable | Not Applicable, Supported |
| Bias Assessment | Dropdown | Not Applicable | Not Applicable, Completed, In Progress, Required |
| Explainability Requirement | Dropdown | Not Applicable | Not Applicable, Required, Preferred |
| Model Governance | Dropdown | Not Applicable | Not Applicable, Centralized, Federated |

Payload conversion: Each field becomes a tag object: { key: “ai.ml_feature_store”, value: “Enabled” }. Only send tags where value is NOT “Not Applicable” (skip defaults).

## T6 — Test Cases

| # | Test Case | Steps | Expected Result | Priority |
| --- | --- | --- | --- | --- |
| 1 | Step 5 all fields render | Load step 5 | 10 fields with correct types, labels, defaults | P0 |
| 2 | Step 5 fitness score validation | Enter 150 in fitness score | Error: “Must be between 0 and 100” | P1 |
| 3 | Step 5 PATCH payload | Fill all fields, Save & Continue | PATCH with section:“data_quality”, all 10 fields | P0 |
| 4 | Step 6 all fields render | Load step 6 | 8 fields with defaults (7 years, 99.9%, 24/7, 30) | P0 |
| 5 | Step 6 PATCH payload | Fill all fields, Save | PATCH with section:“data_contract”, 8 fields | P0 |
| 6 | Step 8 PII warning shows | Load step 8, PII toggle is on | Amber warning banner visible | P0 |
| 7 | Step 8 PII warning hides | Toggle PII off | Warning banner disappears | P1 |
| 8 | Step 8 multi-select checkboxes | Check GDPR, SOX, FINMA | Three selected. Payload: regulatory_requirements: [“GDPR”, “SOX”, “FINMA”] | P0 |
| 9 | Step 8 PATCH payload | Fill all fields, Save | PATCH with section:“sensitivity” | P0 |
| 10 | Step 9 all fields optional | Leave all fields as Not Applicable, Save | PATCH with section:“product_info”, tags:[] (empty or omitted) | P0 |
| 11 | Step 9 selective tag sending | Change only ML Feature Store to Enabled | Payload: tags:[{key:“ai.ml_feature_store”, value:“Enabled”}] | P1 |
| 12 | Step 9 info banner present | Load step 9 | Blue info banner about AI/ML pipelines visible | P1 |

TASK 7 — STEP 10: Submit & Attestation

Goal Build the final submission step with completion tracking, attestation checkboxes, and publish action. On successful publish: clear draft, reset store, show success screen. The DPF YAML preview is shown after successful publish.

## T7.1 — Completion Status Banner

At the top of Step 10, show a completion status card that checks all 10 steps:

| State | Banner Style | Icon | Text |
| --- | --- | --- | --- |
| All complete | bg-[#f0fdf4] border-[#dcfce7] | CheckCircle2 (green) | “Registration Ready — All required fields completed.” |
| Incomplete | bg-[#fffbeb] border-[#fef3c7] | AlertTriangle (amber) | “Incomplete — X of Y steps completed. Go back to fill missing fields.” |

Show a mini-summary of each step’s status below the banner: 10 rows, each with step name, filled/total count, and a mini progress bar. Clicking a row navigates to that step.

## T7.2 — Reviewers (Computed Read-Only)

Show a read-only card with reviewer info auto-populated from store: Owner (from step 1) + Data Steward (if captured). Format: name@ubs.com badges.

## T7.3 — Attestation Checkboxes

Two checkboxes in a bordered card (rounded-xl border p-5):

| Checkbox | Label Text |
| --- | --- |
| attestAccuracy | I attest that the information provided is accurate and complete to the best of my knowledge. |
| attestOwnership | I confirm that I am the authorized owner or delegate for this data product registration. |

Both must be checked to enable the Submit button. Unchecked checkboxes with red border if submit attempted without checking.

## T7.4 — Submit Button & Flow

Submit button: full-width, 48px height, bg-[#e60028] text-white rounded-xl. Text: “Submit for Review” with Send icon. Disabled (opacity-50 cursor-not-allowed) when: any attestation unchecked OR isSaving OR not all steps complete.

On click: 1) Validate attestations. 2) PATCH with section:“publish”, attest_accuracy:true, attest_ownership:true. 3) On success: clearDraft(), store.reset(), show success screen. 4) On error: toast error message.

## T7.5 — Success Screen

After successful publish, replace the entire form area with a success screen:

Centered layout. Large green CheckCircle2 icon (64x64). Title: “Registration Submitted!” (24px bold). Subtitle: “Your data product has been submitted for review.” (14px gray). Info card with: Resource IRI, Lifecycle Status (“deploy” badge), Submitted timestamp. Two buttons: “View DPF Output” (primary, opens DPF modal/panel) and “Register Another” (secondary, reloads page).

## T7.6 — DPF Preview (Optional Panel)

If time allows: clicking “View DPF Output” calls GET /v1/dataproducts/{id}/dpf and shows the JSON in a formatted code block (pre/code element with syntax highlighting). Use a slide-out panel (Sheet from shadcn) on the right side. This is a nice-to-have for Task 7.

## T7 — Test Cases

| # | Test Case | Steps | Expected Result | Priority |
| --- | --- | --- | --- | --- |
| 1 | Completion banner shows incomplete | Navigate to step 10 with some steps empty | Amber banner with count: “5 of 10 steps completed” | P0 |
| 2 | Completion banner shows ready | Fill all fields in all steps, go to step 10 | Green banner: “Registration Ready” | P0 |
| 3 | Step mini-summary navigation | Click on step 3 row in mini-summary | Navigates to step 3 | P1 |
| 4 | Attestation checkboxes required | Click Submit without checking boxes | Red borders on checkboxes. Toast: “Please complete attestations” | P0 |
| 5 | Submit button disabled states | Check one box only | Submit button stays disabled until both checked + all steps complete | P0 |
| 6 | Successful submit flow | Complete everything, check both boxes, click Submit | PATCH with section:“publish”. Success screen appears. | P0 |
| 7 | Success screen content | After successful submit | Shows Resource IRI, deploy badge, timestamp, two action buttons | P0 |
| 8 | Register Another resets | Click “Register Another” on success screen | Store resets, back to step 1, all fields empty | P1 |
| 9 | 422 error on submit | Mock returns 422 (attestations false) | Toast: “Required steps incomplete”. Stays on step 10. | P1 |
| 10 | Draft cleared on success | Submit successfully, check localStorage | No draft data in localStorage | P1 |

TASK 8 — VALIDATION, POLISH & E2E TESTS

Goal Rebuild all Zod validation schemas for 10 steps. Polish animations, transitions, edge cases. Write comprehensive E2E test suite. Final QA pass.

## T8.1 — Zod Schemas (src/validation/schemas.ts)

Replace the entire validation file. Each step has its own schema.

### Step 1 Schema

| Field | Rule |
| --- | --- |
| displayName | string().min(1).max(255) |
| name | string().min(1).max(255).regex(/^[a-z0-9-]+$/, “Only lowercase, numbers, hyphens”) |
| description | string().min(1).max(2000) |
| productType | enum(["source_aligned", "derived", "consumer_aligned"]) |
| sourceApplicationId | string().min(1, “Select a source application”) |
| owningBusinessDivision | string().min(1) |
| maintainersGroupProd | array(string()).min(1, “Select at least one group”) |
| allowedPlatforms | array(string()).min(1, “Select at least one platform”) |

### Step 2 Schema

| Field | Rule |
| --- | --- |
| datasets | array().min(1, “Add at least one dataset”) |
| datasets[].display_name | string().min(1) |
| datasets[].name | string().min(1).regex(/^[a-z0-9_]+$/) |
| datasets[].ports | array().min(1, “Each dataset needs at least one port”) |
| datasets[].ports[].platform_type | enum of 6 platform types |
| datasets[].ports[].auth_types | array(string()).min(1) |
| datasets[].ports[].platform_fields | Validated per platform type (e.g. ADLS requires storage_account, container_name, format, jurisdiction) |

### Step 3 Schema

Conditional validation: if own_entitlement_process=true, validate bbs_entitlement_info + janus. If false, validate eligible_roles + approval_rules + janus.

### Steps 4, 7 — No Validation (read-only steps)

### Steps 5, 6, 8, 9, 10

Standard required-field validation matching the field tables in Tasks 6 and 7. Step 8: regulatoryRequirements.min(1), policies.min(1). Step 9: No validation (all optional). Step 10: attestAccuracy=true, attestOwnership=true.

## T8.2 — Error Display Pattern

Every field with a validation error: 1) Input border changes to border-[#ef4444]. 2) Below the input: red text (text-[#ef4444] text-[12px]) showing the error message. 3) First error field auto-focuses. 4) Errors clear on field change (already implemented in current codebase).

## T8.3 — Animation & Transition Polish

| Element | Animation | Duration |
| --- | --- | --- |
| Step transition | Slide left/right + fade | 200ms ease-out (already implemented) |
| Modal open/close | Backdrop fade-in + modal scale-up | 200ms ease-out |
| Toast notifications | Slide in from top-right | Sonner default |
| Sidebar step hover | Background color transition | 200ms |
| Toggle switch | Smooth slide + color change | 150ms |
| Collapsible sections (KDE) | Height auto with transition | 300ms ease-in-out |
| Dataset card add/remove | Fade-in / fade-out | 200ms |
| Progress ring | Smooth stroke-dashoffset | 700ms ease-out (already implemented) |

## T8.4 — Edge Cases to Handle

| Scenario | Expected Behavior |
| --- | --- |
| User refreshes mid-wizard | localStorage draft restores all fields. dpasResourceId persisted = subsequent saves use PATCH. |
| User navigates away and back | All field values preserved in Zustand store. |
| Network disconnects during save | Toast: “Cannot connect to server”. Fields NOT cleared. User can retry. |
| Token expires during save | 401 interceptor triggers re-auth redirect. |
| Very long text in fields | Textarea scrolls. No layout overflow. Text truncated in sidebar/cards. |
| Rapid double-click on Save | Debounced: isSaving flag disables button during API call. |
| Browser back button | Does not break wizard. Step state preserved. |
| Mobile viewport (< 768px) | Sidebar collapses to hamburger menu. Form goes single-column. |

## T8.5 — E2E Test Scenarios

These are full end-to-end flows testing the complete wizard from start to finish:

| # | Test Case | Steps | Expected Result | Priority |
| --- | --- | --- | --- | --- |
| 1 | Happy path: full registration | Fill all 10 steps sequentially, submit | Product created, all PATCHes succeed, submit succeeds, success screen shows | P0 |
| 2 | Partial save and resume | Fill steps 1-3, close browser, reopen | localStorage restores all data. Steps 1-3 show as complete. | P0 |
| 3 | MetaQ catalog import | Open Import from Catalog, select dataset | Fields pre-fill in step 1 from MetaQ data | P0 |
| 4 | Non-sequential navigation | Fill step 1, jump to step 6, fill it, jump to step 3 | All data preserved. No step-gating errors. | P0 |
| 5 | Error recovery | Trigger 409 on step 1, fix title, save again | First save fails, second succeeds | P1 |
| 6 | Read-only steps render correctly | Create product, visit steps 4 and 7 | Both load data and display correctly. No save buttons. | P0 |
| 7 | Multiple datasets flow | In step 2: add 3 datasets, each with 2 ports | All 3 datasets with 6 total ports saved correctly | P0 |
| 8 | Entitlements toggle flow | Step 3: toggle YES, fill, toggle NO, fill, save | Final state saved is the one matching toggle position | P1 |
| 9 | Progress tracking accuracy | Fill half the fields across steps | Sidebar shows correct percentages per step, overall ring correct | P0 |
| 10 | Submit blocked when incomplete | Fill only 5 of 10 steps, try to submit | Amber banner, submit button disabled | P0 |
| 11 | Keyboard navigation | Tab through step 1 fields, Ctrl+Enter to save | Focus order correct. Shortcut triggers save. | P2 |
| 12 | Responsive layout check | Resize browser to 768px width | Sidebar collapses, form is single column, all usable | P2 |

Definition of Done — Task 8 (and Full Project) • All 10 steps render correctly with proper fields, types, and styling • All validation schemas pass for valid data, reject invalid data • All 16 mock endpoints return correct v2 response shapes • Happy path E2E (fill all, submit) works without errors • localStorage persistence works across browser refresh • Sidebar shows accurate completion for 10 steps • No TypeScript errors. No console errors in normal flow. • All P0 test cases pass. P1 test cases pass. P2 are verified manually.

APPENDIX A — File Change Summary (All Tasks)

| File | Action | What to Do |
| --- | --- | --- |
| src/api/types.ts | REPLACE | All new v2 types (22 interfaces/types). See T1.1. |
| src/api/dpasService.ts | MODIFY | Update existing methods + add getKDE, getLineage, getDPF. See T1.6. |
| src/api/externalService.ts | CREATE | New file for AppDir, AD Group, Models search. See T1.6. |
| src/api/httpClient.ts | MINOR | No structural changes. Keep as-is. |
| src/stores/useRegistrationStore.ts | REPLACE | All new store shape with 60+ fields and new actions. See T1.2. |
| src/utils/fieldMapping.ts | REPLACE | New payload mapping functions for v2 shapes. See T2.2. |
| src/validation/schemas.ts | REPLACE | 10 step schemas (up from 8). New conditional logic. See T8.1. |
| src/mocks/handlers.ts | REPLACE | 13 mock endpoint handlers. See T1.5. |
| src/mocks/mockData.ts | MODIFY | Add MOCK_APP_DIR_RESULTS, MOCK_AD_GROUPS, MOCK_MODELS, MOCK_KDE_COLUMNS. See T1.5. |
| src/components/Sidebar.tsx | MODIFY | 10 steps, unfrozen nav, read-only step styling. See T1.3. |
| src/components/RegistrationForm.tsx | REPLACE | 10 step functions. New Step1-Step10. See T2-T7. |
| src/components/DatasetBrowser.tsx | KEEP | No changes needed. Catalog import still works. |
| src/components/Header.tsx | MINOR | Update step count reference from 8 to 10. |
| src/components/SummaryPanel.tsx | MODIFY | Update to show fields from new store shape. |
| src/App.tsx | MODIFY | 10 step names array. See T1.4. |
| src/hooks/useDataProducts.ts | MODIFY | Add useKDE, useLineage hooks. Update mutation types. See T1.6. |
| src/hooks/useMetaqDatasets.ts | KEEP | No changes needed. |
| src/hooks/useFormPersistence.ts | MODIFY | Update persisted keys for new store shape. |
| .env | KEEP | No changes. VITE_USE_MOCKS=true. |

APPENDIX B — Dependency Graph (Task Execution Order)

Tasks can be parallelized as follows:

| Phase | Tasks | Devs | Notes |
| --- | --- | --- | --- |
| Phase 1 (Day 1-3) | T1: Foundation | 1 dev | MUST complete first. All other tasks depend on T1. |
| Phase 2 (Day 4-8) | T2: Step 1 + T3: Step 2 | 2 devs parallel | T2 and T3 are independent after T1. |
| Phase 2 (Day 4-6) | T4: Step 3 | Can overlap with T2/T3 | Independent after T1. |
| Phase 3 (Day 6-8) | T5: Steps 4,7 + T6: Steps 5,6,8,9 | 2 devs parallel | Independent. T5 needs product created (T2). |
| Phase 4 (Day 9-10) | T7: Step 10 | 1 dev | Needs all other steps for completion check. |
| Phase 5 (Day 11-12) | T8: Validation & Polish | All devs | Final pass. All tasks must be done. |

Critical Path: T1 → T2 → T7 → T8. This is the longest sequential chain (11 days). Parallelize T3-T6 around it.

— END OF DOCUMENT —